# Decision Log & UI Hi-Fi Readiness

Version 1.0  •  14 October 2026  •  Status: Approved decisions recorded; design preparation in progress

# 1. Approved decisions

| ID | Decision | Status | Design / delivery impact |
| --- | --- | --- | --- |
| DEC-001 | MVP countries Sweden, Netherlands, Finland, France, Germany | Approved | Five countries are scope commitments; verified country/program records are a separate publication gate. |
| DEC-002 | Guest budget workflow Guests may calculate and preview budget. Authentication is required to persist results. | Approved | Keep unsaved inputs through sign-in return where technically feasible; no guest server-side save. |
| DEC-003 | Exchange rates & costs Use official sources and proposed review cadence. | Approved | Exchange rates daily; tuition per academic year/change; living costs quarterly; visa/financial thresholds monthly and on official change. Mark freshness and source. |
| DEC-004 | Mobile UX validation Prototype and test priority mobile screens before locking layout. | Approved | Test search/filter, compare, budget, checklist and login/save gate. |
| DEC-005 | Reviewer publishing authority Follow approved ACL: scoped Reviewer may publish if granted publish permission; otherwise cannot. | Unchanged | No separate Publisher role has been approved; approval/publishing subject to version, source and separation-of-duties controls. |

# 2. UX behavior baseline

Guest can browse countries/programs, compare options and run a budget estimate without signing in.

Selecting Save on a budget estimate or checklist prompts authentication; after success, return to the original task and preserve draft inputs if possible.

All published cost/visa/program figures show source URL, date checked, currency, unit and relevant academic year.

An unavailable or stale rate must be visibly labeled; never silently present an old conversion as current.

Role-based UI visibility does not replace server-side authorization. Reviewer publication requires explicit scoped permission per ACL.

# 3. Proposed data governance rules (operational defaults)

| Dataset | Review cadence | Display / fallback |
| --- | --- | --- |
| FX rates | Daily | Source, timestamp, original currency and VND conversion; label stale if refresh fails |
| Tuition | Each academic year and official changes | Institution/program URL, year, fee basis and student category |
| Living costs | Quarterly | Official statistical/study portal reference, period, location and estimate caveat |
| Visa fees / maintenance funds | Monthly and official change | Immigration authority URL, effective date and rule scope |

# 4. Hi-fi design handoff

Define responsive design tokens, typography, spacing, components and accessibility states.

Design mobile-first high-fidelity screens for search/results, program details, compare, budget and checklist.

Include sign-in return, save success, validation errors, empty/no-results, stale-source and authorization-denied states.

Prototype 5 priority mobile tasks; run moderated usability sessions (initial target 5–8 participants, not a statistical sample).

Record observations, severity, design revisions and sign-off before UI freeze.

# 5. Remaining delivery checks (not new product decisions)

Verify specific programs and tuition entries in each of the five approved countries before publishing.

Select and technically validate actual official exchange-rate feeds and cost-source URLs; do not assume a single government source covers all costs.

Confirm data retention and handling for guest budget draft through sign-in, including privacy notice.

Check exact ACL permissions against the approved specification during implementation and QA.

# 6. Source documents

Study_Abroad_PRD_v0.1.docx — user-approved baseline

Study_Abroad_Authorization_Access_Control_v0.1.docx — approved authorization baseline

Study_Abroad_Information_Architecture_v1.0.docx

Study_Abroad_User_Flows_v1.0.docx

Study_Abroad_Wireframe_UX_Specification_v1.0.docx

User-confirmed decisions in conversation dated 14 October 2026